Step 1: Join Traffic Calming Program

Resident Phone Call to Engineering (427-5300) About Problem

Questionnaire sent to Resident (“Contact”)

Contact Returns Questionnaire to Engineering

Step 3: Police Involvement

Copy of Questionnaire Sent to HPD Community Relations Officer (CRO)

CRO Discusses Problem with Contact

CRO Initiates Speed Enforcement, Speed Trailer, etc.

Decision: HPD Makes Recommendation ‘Enforcement Only’ or ‘Traffic Calming Needed

Step 4: Prioritization / Ranking

Point System Applied and Overall Ranking Determined

Yearly Projects Set by Engineering and HPD

Step 5: Petition

Once Project is Current Year, Letter / Petition Sent to Contact

Contact Circulates Petition

Must Have 75% to Continue Process

Step 6: Design

Engineering Provides Draft Traffic Calming Design for Street

Meeting With Contact / Other Residents to Present Design

Some Minor Changes Allowed at Meeting

If Major Changes Required, Another Meeting Scheduled

Step 7: Construction / Evaluation

Meeting with Contractor; Schedule Determined

Engineering Calls Contact and Forwards Completion Date

Project Construction – Including Signing and Striping

Evaluation of Project Success 60-90 Days After Construction

Traffic Calming Needed

Meet Minimum Criteria

Step 2:  Data Collection

Traffic Volumes and Speeds Collected for Street

Must have a minimum of 500 cars/ day and an 85th percentile speed of 35 MPH to qualify for the program

End – Problem Handled with Enforcement

Enforcement Only